Here is a potential solution for the Java Delight Program Closure Scenario.

|  |  |  |
| --- | --- | --- |
| Program Closure Phase Checklist: Java Delight Program | | |
| Activity Category | Activity | Completed (Yes/No) |
| Program financial closure | Close program budget | Yes |
| Communicate financial reports as per the program communications management plan | Yes |
| Return any unspent monies to the funding organization | Yes |
| Estimate costs for sustaining benefits created by the program if applicable | No |
| Program information archiving and transition | Collect and archive program records to meet legal and governance requirements | Yes |
| Transfer program knowledge to support ongoing benefit sustainment | Yes |
| Update and make program records accessible to all stakeholders | No |
| Program procurement closure | Close all agreements with third-party sellers | No |
| Conduct procurement audits | No |
| Ensure all payments or settlements are complete | Yes |
| Address early closure of contracts to avoid additional costs | No |
| Program resources transition | Release, reallocate, or reassign team members | Yes |
| Transfer resource funding and resources to other programs or components | No |
| Program risk management transition | Identify and transfer remaining risks to appropriate program or component risk registers | Yes |
| Lessons learned | Conduct periodic lessons learned sessions | Yes |
| Develop a lessons learned register | Yes |
| Share the lessons learned register at the program conclusion | Yes |

|  |  |  |
| --- | --- | --- |
| Final program report | Prepare and complete the final program report, including: | Yes |
| * Formal closure acceptance | Yes |
| * Benefits transition plan | Yes |
| * Financial and performance assessments | Yes |
| * Lessons learned | Yes |
| * Successes and failures | Yes |
| * Identified areas for improvement | Yes |
| * Risk management outcomes | Yes |
| * Unforeseen risks | No |
| * Customer approval | Yes |
| * Reasons for program closeout | Yes |
| * Histories of all baselines | Yes |
| * Active archiving plans for key documentation | Yes |